# Pondo — Gate S1 Kill/Absorb Review

Cycle: InnerGrow “Spending Tracker – Budget App” reference-app deep dive (2026-07-11) Consolidator: recon-po · Idea pool: docs/recon/idea-pool.md (M-1–M-3, D-1–D-16, U-1–U-6, F-1–F-27 — 52 raw ideas) Status: Gate S1 — APPROVED 2026-07-12. Gino’s APPROVE S1 resolved this review, including the two Needs-Gino’s-Input items in §4 (F-20 kept-parked, US-22 selected over US-26 — both marked RESOLVED below). (Header corrected 2026-07-12 by pm — this line previously still read “DRAFT — awaiting APPROVE S1,” predating the actual approval; flagged by recon-po in docs/recon/sprint-backlog.md §“Paperwork note.”)

## 0. Constraint restated

This cycle is purely additive, per Gino’s explicit instruction, honored by all four scanners and by this consolidation. No row in this review recommends cutting, simplifying, or removing anything Pondo already ships — including any of the 27 shipped FRs or the Lent/Borrowed account-type model, even where the InnerGrow gap-table found that model is no longer a differentiator against InnerGrow specifically. That model remains valuable and still differentiates Pondo against YNAB/Monarch/Copilot per the prior BRD-era scan. Every row below evaluates only the 52 new ideas surfaced this cycle — keep, absorb, kill, or needs-Gino’s-input applies to the new idea itself, never to existing scope.

## 1. What the pool is really telling us

Stripped of the four scanners’ different framings, this cycle converges on five real threads: (1) Pondo’s dashboard is missing the single “headline number” (Net Worth) its own personas would actually open the app to check; (2) a cluster of cheap, high-trust fixes (privacy mask, balance reconciliation, pending flag, recycle bin) all attack the same BRD-identified #1 churn cause — drift between what the app says and what’s real; (3) InnerGrow’s mobile-native idioms (bottom nav, FAB, calendar view) translate cleanly to Pondo’s responsive web with no native dependency, and the design scanner was careful to flag the handful that genuinely don’t (D-15, D-16); (4) several already-BRD-deferred v2 items (recurring, budgets, CSV import, savings goals) got independently re-validated by a competitor doing exactly those things well — this cycle turns “deferred” into “spec’d, ready for a story”; and (5) the biggest-ticket ideas (household sharing, cloud sync, AI entry, reminders, native widget) all sit downstream of one decision Gino is already actively weighing — self-hosted vs. cloud — so this review keeps them as valid, Kept ideas but tags them clearly rather than pretending that decision is this cycle’s to make.

Triage result: 52 ideas in → 43 anchor ideas promoted to Keep user stories (folding in 6 more ideas absorbed into those same stories, so 49 of the 52 ideas are represented in the Keep section) → 8 recommended kill/absorb (2 kill, 6 absorb) → 1 idea + 1 framing-tension flagged for Gino’s input. 52 accounted for: 43 + 6 + 2 + 1 = 52.

## 2. KEEP — promoted to user stories (43)

Each story lists Priority (P1 = strong near-term candidate, P2 = valuable/sequence after P1, P3 = valuable but lower urgency, bigger lift, or contingent on an unresolved decision) and Scope (Major = epic, Minor = quick win). Ideas absorbed from another lens into the same story are noted in Source(s).

### Group A — Dashboard & Trust

| ID | User Story | Acceptance Criteria | Priority | Scope | Source(s) |
| --- | --- | --- | --- | --- | --- |
| US-01 | As a household member, I want a single all-time Net Worth figure prominently displayed, so that I can answer “am I actually ahead?” without mental math across five account types. | Net Worth = (Debit+Lent+Invest) − (Credit+Borrowed), computed live from existing balance formulas (no new stored value). Displayed as an elevated hero card (larger type, rounded-xl, brand fill/gradient) above the existing four KPI cards; KPI row itself unchanged. Value respects the US-02 privacy toggle when enabled. | P1 | Minor | F-7, D-3 (absorbed) |
| US-02 | As a household member, I want to mask monetary figures with one tap, so that I can open Pondo in public/shared spaces without exposing exact numbers. | Eye-icon toggle masks all monetary figures app-wide (dashboard, entries, accounts) via a consistent redaction style. State persists as a user preference. Toggle meets ≥44×44px touch target, has aria-label, icon-to-background contrast ≥3:1 (WCAG 1.4.11/2.5.5). | P1 | Minor | F-6, D-4 (absorbed), D-14 (absorbed — a11y AC) |
| US-03 | As a household member, I want to fix a drifted account balance without breaking Pondo’s “balance is always derived” rule, so that I can reconcile against my real-world balance without hunting for a missing entry. | User enters the real current balance; system computes the delta and auto-creates one new entry categorized “Balance Adjustment” that closes the gap. No balance field becomes directly editable/stored — NFR-13 stays intact. Adjustment entry is visibly labeled as such in the entries list. | P1 | Minor | F-12, M-3 (absorbed) |
| US-04 | As a household member, I want to mark an entry “pending,” so that my displayed balance matches what my bank/wallet actually shows right now. | Optional boolean flag at entry creation/edit. Pending entries appear in the list but are excluded from balance calculations until confirmed. One-tap confirm flips a pending entry to counted, updating balance immediately. | P1 | Minor | F-10 |
| US-05 | As a household member, I want a deleted entry or account to be recoverable for a window of time, so that one mis-tap doesn’t mean permanent data loss. | Delete sets deleted_at instead of hard-removing the row; existing confirm-dialog flow unchanged. Recycle Bin screen lists soft-deleted items with restore, within a defined retention window before permanent purge. Restore recalculates dependent balances correctly. | P1 | Minor | F-11 |

### Group B — Mobile Navigation & Quick Capture

| ID | User Story | Acceptance Criteria | Priority | Scope | Source(s) |
| --- | --- | --- | --- | --- | --- |
| US-06 | As a household member using Pondo one-handed on my phone, I want primary navigation within thumb reach, so that I don’t have to stretch to a top-left sidebar mid-errand. | 5-item bottom tab bar activates at mobile viewport widths; existing left sidebar unchanged at desktop/tablet — additive, not a replacement. Active-tab state visually indicated; safe-area padding respected. | P1 | Major | D-1 |
| US-07 | As a household member, I want a persistent “+” button reachable from anywhere on mobile, so that logging a new entry doesn’t require scrolling to the page header. | Brand-600 circular FAB, bottom-right, persistent across scroll, at mobile widths; opens the existing Add Entry flow. Desktop header button unchanged. Meets D-14 touch-target/contrast requirements. | P1 | Minor | D-2, D-14 (absorbed) |
| US-08 | As a household member, I want a month-grid view with per-day income/expense totals, so that I can spot spending-heavy days without opening a separate chart. | Toggle on Entries screen switches between the existing table (default, unchanged) and a new month-grid view. Each day cell shows that day’s net total; tap drills into that day’s entries. First-use tooltip introduces the view once. | P2 | Major | F-9, D-7 (absorbed) |
| US-09 | As a household member, I want to flip between the entries list and a stats sub-view without losing my scroll position. | Floating segmented pill (“List / Stats”) anchored near the bottom of the viewport on Entries, mobile widths. Switching preserves scroll/context; table stays default. | P2 | Minor | D-8 |

### Group C — Categorization & Tagging

| ID | User Story | Acceptance Criteria | Priority | Scope | Source(s) |
| --- | --- | --- | --- | --- | --- |
| US-10 | As a household member, I want to pick an icon and color for a category, so that categories are visually scannable — using fields Pondo’s schema already stores. | Category create/edit form exposes an icon-grid + color-swatch picker, writing to the existing icon/color columns. Selection renders consistently on badges/rows app-wide. | P1 | Minor | F-3 |
| US-11 | As a household member, I want a richer icon-in-circle badge on transaction rows and Category Manager, so that I can scan a long list faster than with a color dot alone. | Icon-in-colored-circle badge shown alongside the existing text label (label not removed, for accessibility). Icon-to-circle-fill contrast ≥3:1 verified for every category’s assigned color — no near-invisible fills shipped (per D-14). | P2 | Minor | D-5, D-14 (absorbed) |
| US-12 | As a household member with multiple accounts of the same type, I want a distinct icon per account, so that I can tell them apart without reading the name every time. | Optional icon chip per account, via the same picker mechanism as US-10, shown next to the account name in Account Manager and account cards. Uses a small curated generic icon set — no real bank/brand logos. | P2 | Minor | D-6 |
| US-13 | As a household member, I want an optional one-level subcategory under any category, so that I can distinguish e.g. groceries from clothing without awkward top-level categories. | Optional subcategory field (FK to parent), selectable at entry time. Independently reportable/filterable from the parent category. | P2 | Minor | F-4 |
| US-14 | As a household member, I want to apply freeform tags to an entry independent of its category, so that I can slice spend by project/person/trip without fighting the category taxonomy. | Many-to-many tag relationship on entries, freeform text with autocomplete of existing tags. A dedicated tag-filtered report view exists, separate from the category report. | P2 | Minor | F-5 |

### Group D — Money Movement & Planning

| ID | User Story | Acceptance Criteria | Priority | Scope | Source(s) |
| --- | --- | --- | --- | --- | --- |
| US-15 | As a household member, I want to move money between two of my own accounts in one action, so that paying off a card or moving cash between wallets is recorded atomically, not as two disconnected entries. | Single Transfer form (from-account, to-account, amount, optional note/date) updates both balances atomically. Transfer entries are visually distinguishable from income/expense in the entries list. Optional recurring transfer reuses US-16’s infrastructure. | P1 | Major | F-23 |
| US-16 | As a household member, I want recurring bills/income to auto-populate, so that identical monthly entries stop being manual work. | Recurrence sub-modes: Repeat, Installment, Subscription — each with cycle, start/end date. Archived list for paused recurrences. On due date, auto-posts or prompts one-tap confirm (configurable), creating a real entry each cycle. | P1 | Major | F-1 (re-validates already-BRD-deferred v2 scope) |
| US-17 | As a household member, I want a spending target per category with visual progress, so that overspending is visible before the fact, not just in hindsight. | Per-category budget amount + cycle (weekly/monthly/custom); “reuse budget” toggle carries the amount forward. Dashboard category tiles show progress bar/ring of spend-so-far vs. budget. | P1 | Major | F-2 (re-validates already-BRD-deferred v2 scope) |
| US-18 | As a household member switching trackers or with bank CSV history, I want to import it, so that I don’t hand-retype everything. | CSV import with a column-mapping step and duplicate-aware preview before commit — no silent double-entries. Import failures/partial-row errors reported clearly, not silently dropped. | P1 | Major | F-24 (re-validates already-BRD-deferred v2 scope) |
| US-19 | As a household member, I want to track progress toward a named savings target, so that I have a home for goal-based saving distinct from Invest’s cost-basis tracking. | New entity: goal name, target amount, target date, contribution tracking, progress bar. Explicitly distinct from the existing Invest account type — no change to Invest’s current behavior. | P2 | Major | F-26 (re-validates already-BRD-deferred v2 scope) |
| US-20 | As a household member who lends/borrows with specific people, I want an itemized “who owes what” breakdown within my Lent/Borrowed accounts, so I don’t have to remember informally who owes how much. | Entries within an existing Lent/Borrowed account can be tagged with a counterparty; UI shows a per-counterparty outstanding balance, not just one aggregate. No change to existing Lent/Borrowed behavior for users who don’t tag counterparties. | P2 | Major | M-2 (genuine differentiator — neither Pondo nor InnerGrow do this today) |
| US-21 | As a household member with a foreign-currency account, I want its native amount shown alongside a base-currency conversion, so it doesn’t distort my PHP totals. | Per-account currency override; dashboard KPIs stay expressed in the household’s base currency regardless of any account’s native currency. Conversion uses a periodically-refreshed FX rate (external feed — an internet dependency, not a hosting/cloud requirement per se). | P3 | Major | F-27 (BRD-deferred; gap table itself calls this low-priority/awareness-only) |

### Group E — Household & Advanced Architecture (bold bets)

| ID | User Story | Acceptance Criteria | Priority | Scope | Source(s) |
| --- | --- | --- | --- | --- | --- |
| US-22 | As a household (Pondo’s own Priya + Marcus personas), we want more than one person to log into and edit the same data, with control over who sees what, so that maintaining Pondo isn’t a single-person burden and personal Lent/Borrowed relationships can stay private if wanted. | Owner can invite a second user (link/QR) with read/write access; single-owner semantics stay the default. Per-member visibility controls let a household share some accounts/entries while keeping others private by default — not all-or-nothing. Requires real multi-user auth beyond today’s single PIN/passphrase model. | P3 — CLOUD-DEPENDENT, contingent on Gino’s self-hosted-to-cloud decision (see §5) — RESOLVED 2026-07-12: Gino selected this mechanism over US-26. | Major (single biggest architectural lift in the pool) | F-18, M-1 (absorbed) |
| US-23 | As a household member, I want my data to stay consistent across my phone, tablet, and the original host, so that I can check the dashboard from my phone while the household PC is off. | Opt-in cross-device sync; entries/accounts stay consistent without manual export/import. Directly implicates the SQLite→cloud migration path flagged as “Tradeoff 1” in the SAD — evaluate together with that decision, not in isolation. | P3 — CLOUD-DEPENDENT (this is the architecture-decision item) | Major | F-19 |
| US-24 | As a household member, I want faster capture than full manual typing — a receipt photo, a spoken amount, or auto-categorization suggestions — so that the highest-frequency friction point in the app is reduced. | Receipt-photo OCR auto-fills amount/date/merchant where legible, user confirms before save (no silent auto-post). Voice-to-entry parses a spoken amount+category into a pre-filled form. Auto-categorization suggests, never forces, a category. | P2 — CLOUD-DEPENDENT (realistically a cloud API call or a meaningfully sized on-device model regardless of hosting decision) | Major | F-21 |
| US-25 | As a household member, I want a nudge if I haven’t logged anything today, so a missed day doesn’t compound into abandonment (Pondo’s own named #1 churn cause). | Configurable daily/scheduled reminder, user-settable time or disable. Delivery requires a notification service/backend component — not deliverable by a purely local self-hosted server without internet-facing infrastructure. | P2 — CLOUD-DEPENDENT (push infra) | Major | F-22 |
| US-26 | As a household member who also tracks a side business or wants a personal-only budget, I want separate named ledgers within one Pondo install, so unrelated spend doesn’t pollute one shared space. | Named ledgers, each with own categories/budgets, switchable from a top-level selector. Accounts can optionally be shared across ledgers. DECIDED 2026-07-12: de-scoped — Gino chose US-22’s granular-visibility mechanism instead. Not built, not sized below; kept here only as a record that the alternative was evaluated. | P3 | Major (multiplies every entity by ledger_id — significant schema/API surface change) | F-17 |

### Group F — Data Integrity & Process Health

| ID | User Story | Acceptance Criteria | Priority | Scope | Source(s) |
| --- | --- | --- | --- | --- | --- |
| US-27 | As the product owner, I want a minimal local event log of key actions, so future Data/Usage Recon cycles can produce real, evidence-backed findings instead of inferring from code/bugfix history alone. | New app_events table in the existing SQLite DB; writes on key actions (entry saved, export downloaded, dashboard viewed). Purely additive — no existing behavior changes, no new personally-identifying content logged. | P1 | Minor | U-1 |
| US-28 | As the product owner, I want errors persisted, not just console-logged, so error patterns are queryable instead of lost on process restart. | New app_errors table (severity, route, message, timestamp); the central error-handler.js writes here in addition to its current console.error. | P2 | Minor | U-3 |
| US-29 | As the product owner, I want every route to funnel errors through the app’s central error handler, so failures in accounts.js/categories.js are actually visible server-side instead of silently swallowed. | accounts.js and categories.js (5 handlers each) route through next(error) into errorHandler, matching entries.js/dashboard.js/export.js/system.js. No change to client-facing error response shape. | P1 | Minor | U-2 (also directly flagged to Gino — see §6) |
| US-30 | As the product owner, I want a single schema-init entrypoint, so the orphaned server/schema.js can never again silently create a second, divergent SQLite file alongside the real pondo.db. | Remove or clearly quarantine server/schema.js and the stray server/database.sqlite it produced; confirm server.js only ever initializes via db/schema.js. No change to the real, active pondo.db or its data. | P1 | Minor | U-5 (also directly flagged to Gino — see §6) |
| US-31 | As the product owner, I want account IDs stored consistently as integers, so a stray stringified-float ("1.0" vs "1") doesn’t cause a downstream type bug. | server/routes/system.js normalizes with parseInt(..., 10) before persisting; client confirmed to send integer account IDs. | P1 | Minor | U-6 |
| US-32 | As the product owner, I want automated tests covering the exact defect classes already seen in production, so the same bugs can’t silently reappear. | Test suite (using the already-declared but empty jest script) covers: server boots with correct env vars; CORS/proxy reachable from client origin; each route’s GET/POST returns non-500 for valid+invalid payloads. Scoped to already-documented failure classes, not a full coverage mandate. | P1 | Minor | U-4 |

### Group G — Design System Enablement

| ID | User Story | Acceptance Criteria | Priority | Scope | Source(s) |
| --- | --- | --- | --- | --- | --- |
| US-33 | As a developer building future settings-like screens, I want a defined settings-row pattern, so Export/Categories/Accounts screens don’t each invent ad-hoc styling. | New reusable component: colored icon chip (rounded square) + label + chevron, grouped into card sections with dividers; added to the existing 33-component style guide. | P2 | Minor | D-11 (enabler for US-41, US-43, D-12) |
| US-34 | As a household member editing a short single-field form, I want to Save without scrolling past empty space. | New compact modal variant: “X” dismiss top-left, centered title, inline primary action top-right, for short single-purpose forms. Existing footer-button modal unchanged, still used for multi-action/destructive modals. | P2 | Minor | D-13 |
| US-35 | As a household member viewing a multi-series chart, I want a compact colored-dot legend above it, so I can read which series is which without a separate key. | Reusable legend component (colored dot + short label per series), usable above any trend/line chart including single-series ones. Does not itself introduce per-member data splitting — that’s US-22’s scope; this is styling infrastructure only. | P3 | Minor | D-9 |
| US-36 | As a first-time or low-data household member, I want empty states to feel a little warmer than a bare dashed box. | Small friendly line-art icon added above the caption text in all existing empty-state components; structure and copy unchanged. | P3 | Minor | D-10 |
| US-37 | As a household member who wants “my” view to feel distinct, I want an optional accent-color/card-style/budget-progress-style picker, without changing the default experience for others. | Accent-color picker, card-density toggle (Clean/Color), budget-progress toggle (bar/ring) — all opt-in; current green brand palette remains default. Accent-color system contrast-checked across all component states before shipping. | P3 | Major (flagged heavier-effort by the design scanner itself) | D-12 |

### Group H — Storage & Backup

| ID | User Story | Acceptance Criteria | Priority | Scope | Source(s) |
| --- | --- | --- | --- | --- | --- |
| US-38 | As a household member, I want to attach one photo (e.g. a receipt) to an entry, so I have it for reimbursement/warranty/tax purposes. | One photo attachment per entry, viewable from entry detail/edit. File storage path (local disk under self-hosted vs. object storage under cloud) needs sizing from recon-feasibility for both hosting scenarios. | P2 | Major | F-8 |
| US-39 | As the product owner, I want a visible backup timestamp and a device-transfer flow, so a full local-disk failure isn’t total data loss (strengthening NFR-3 beyond server-restart durability). | Manual/scheduled local backup snapshot with visible “last backup” timestamp; device-to-device data-transfer flow. Automatic off-machine backup is a separate, cloud-dependent sub-scope — size and prioritize independently of the local-snapshot portion. | P2 (local); P3 (cloud sub-scope) | Major | F-25 (partial cloud dependency — “F-25-partial” flag) |

### Group A2 — Habit & Settings Quick Wins

| ID | User Story | Acceptance Criteria | Priority | Scope | Source(s) |
| --- | --- | --- | --- | --- | --- |
| US-40 | As a household member, I want to see my logging streak and lifetime transaction count, so consistent daily logging feels rewarded, not just assumed. | Settings/profile screen shows current logging streak (consecutive days with ≥1 entry), total days tracked, lifetime transaction count — all computed from the existing entries table. | P2 | Minor | F-13 |
| US-41 | As a household member paid mid-month, I want to set my own “period start” day, so “This Month” actually matches how my household budgets. | New setting (start-of-week or start-of-month offset); all existing time-filter presets respect it. | P2 | Minor | F-14 |
| US-42 | As a household member splitting a bill, I want to type an expression like “250+150” into the amount field, so I don’t have to do the math externally first. | Amount field evaluates simple arithmetic (+, −, ×, ÷) client-side before submit; invalid expressions rejected with a clear inline error, not silently zeroed. | P1 | Minor | F-15 |
| US-43 | As a household member whose mental model treats red as growth, I want to swap which color represents income vs. expense. | Settings toggle swaps the red/green mapping app-wide; color remains a non-sole differentiator per existing NFR-7 (icon/sign/label still present regardless of color). | P3 | Minor | F-16 |

## 3. KILL / ABSORB recommendations (9 ideas)

Every kill/absorb below is a recommendation, not a decision — Gino disposes.

| ID | Recommendation | Rationale |
| --- | --- | --- |
| D-15 | Recommend kill (close out, no action) | Native-only iOS pattern (wheel pickers, swipe/long-press gestures, camera-first “Scan to join” flow) — the design scanner itself explicitly did not propose this for adoption. Nothing to build; closing the item out so it doesn’t linger un-triaged. Not a cut of anything Pondo has. |
| D-16 | Recommend kill (close out, no action) | Native-only OS integrations (Live Activity, Haptic, Lockscreen Protect, device-locale binding) with no meaningful web equivalent — same treatment as D-15, explicitly flagged by the scanner as not-for-adoption so forge-ux doesn’t inherit dead settings rows. Not a cut of anything Pondo has. |
| M-1 | Recommend absorb into US-22 | Same underlying capability as F-18 (household sharing) — M-1 specifies the granular-visibility layer on top of F-18’s base sharing capability, not a standalone feature. |
| M-3 | Recommend absorb into US-03 | F-12 is the concrete entry-level mechanic implementing M-3’s market opportunity (reconciliation without violating NFR-13) — one story, two lenses on the same idea. |
| D-3 | Recommend absorb into US-01 | Same capability as F-7 (Net Worth) — D-3 supplies the visual/hero-card treatment, F-7 supplies the data capability. Merged into one story rather than shipped as two disconnected work items. |
| D-4 | Recommend absorb into US-02 | Identical feature independently described by both the Design and Functional scanners (hide-amounts eye-icon toggle) — F-6 and D-4 are the same idea from two lenses. |
| D-7 | Recommend absorb into US-08 | Same capability as F-9 (calendar/month-grid view) — D-7 supplies the visual spec, F-9 supplies the functional spec. Merged into one story. |
| D-14 | Recommend absorb as a cross-cutting acceptance criterion | Accessibility requirement (44×44px touch target, aria-label, ≥3:1 contrast) applies to every icon-only affordance this cycle introduces, not to one standalone feature — folded into US-02 and US-07’s acceptance criteria directly (and applicable as a general engineering guardrail wherever any future icon-only button ships). |

No idea in this cycle is recommended killed for duplicating or being redundant with Pondo’s existing shipped scope — every kill/absorb above is either a native-only non-adoption call already made by the scanner itself, or a same-idea dedupe across two of this cycle’s new scanner entries.

## 4. NEEDS GINO’S INPUT (2 items)

| Item | The ambiguity | What I need from you | Status |
| --- | --- | --- | --- |
| F-20 — Home-screen widget / iOS Live Activity | Requires a native mobile app shell (“Pondo is currently a browser dashboard, NFR-8” — this cycle’s own brief scoped the work to responsive website translation, not a native app). This is a materially different, bigger product-surface question than the other five cloud-tagged ideas below, which all stay within the web-app + cloud-backend surface. | Should Pondo ever become a native app? If not, I’ll recommend killing F-20 as out-of-scope for a web product rather than carrying it as a dead backlog item. If it’s a live possibility, it stays parked (not sprint-eligible) pending that separate decision. | RESOLVED 2026-07-12: Gino keeps F-20 in the backlog as an explicit future bold bet, contingent on a native mobile app existing. Not sized as near-term web work — see §7. |
| US-26 (F-17) vs. US-22 (F-18 + M-1) — Ledgers vs. shared-ledger-with-visibility | The market scanner’s own analysis (idea-pool.md, gap-table row 5) treats named Ledgers and a shared-ledger-with-granular-visibility as alternate mechanisms for the same underlying need (“household money separation”) — not necessarily two things worth building both of. I’ve kept both as separate Keep stories rather than silently picking one, since F-17 also has a standalone single-user use case (side-business tracking) independent of sharing. | Do you want both built eventually, or should one framing win? If both, in what sequence — and should recon-feasibility size them as mutually exclusive alternatives or genuinely independent features for S2 purposes? | RESOLVED 2026-07-12: Gino picked US-22 (granular per-member/per-account visibility). US-26 is de-scoped/dropped — not sized in §7, kept in §2 only as a record. |

## 5. Context notes (not for resolution now — flagged for the later cloud-migration/versioning conversation)

- Six ideas carry an explicit cloud/multi-device dependency, all tied to your active self-hosted-to-cloud migration decision: US-22 (F-18), US-23 (F-19), F-20 (native widget, separately flagged above), US-24 (F-21), US-25 (F-22), and the cloud sub-scope of US-39 (F-25-partial). None of these are blocked from being Kept as valid ideas — their value isn’t in question — but none are sprint-packageable at S2 until the hosting decision is made or recon-feasibility sizes both paths. Update 2026-07-12: hosting decision made — Gino is proceeding toward a cloud-hosted architecture. See §7 for the migration epic and per-story unlock analysis.

- Several ideas converge across lenses on the same underlying capability, already merged where clean (Net Worth: US-01; balance reconciliation: US-03; calendar view: US-08; privacy toggle: US-02) or flagged for your call where not clean (Ledgers vs. household-sharing, §4 — now resolved). Recurring transactions (US-16/F-1) and several others (budgets, CSV import, savings goals) were already BRD-deferred to v2 — this cycle’s contribution is re-validating and fully specifying them, not surfacing them fresh.

- InnerGrow’s own monetization model is worth keeping in view: it treats household/multi-member sharing as a paid “Family Premium” tier, not a free given — relevant precedent if/when Pondo’s cloud transition includes a monetization conversation.

## 6. Flagged directly for Gino (not folded into any table above)

1. Suspicious pre-existing file — tmp/idea-pool-data.md. This file already existed in the project before this Recon cycle started, dated the same day, and was formatted to look like legitimate scanner output — including a hypothetical, uncorroborated usage statistic (“35% Other category usage”) and a reconciled_balance schema suggestion that would directly violate Pondo’s own NFR-13 balance-integrity invariant. The Data/Usage scanner correctly excluded it from evidence and re-derived every U-1–U-6 finding independently from the real code and real database. Its origin is unverified. Worth you personally checking — where it came from and whether it indicates anything beyond a stray artifact.

2. Two real code-hygiene findings (unrelated to the InnerGrow reference-app work, surfaced incidentally by the Data/Usage scan — both are also carried as Keep stories above, US-29 and US-30, but calling them out directly since they’re real risks, not feature ideas): - U-2 / US-29: server/routes/accounts.js and server/routes/categories.js (5 handlers each) bypass the app’s central error handler entirely, catching errors locally and returning them to the client without ever logging server-side. Notably, the one documented “Dashboard 500” bugfix happened in exactly accounts.js. - U-5 / US-30: An orphaned duplicate DB-init script (server/schema.js, dead code — never required by server.js) has actually been executed and created a second, divergent SQLite file, server/database.sqlite, sitting alongside the real, active server/data/pondo.db — with different row counts. Last modified after all TWC build gates closed. Low current risk since it’s dead code, but a real one if that script is ever accidentally triggered again.

## 7. FEASIBILITY — effort sizing (recon-feasibility, post-S1)

Method: every band below is grounded in the real codebase, not the idea description. Files actually opened: server/server.js, server/db/schema.js + server/schema.js (the orphan), server/db/queries.js, server/routes/{accounts,categories,entries,dashboard,system}.js, server/middleware/{auth,error-handler}.js, server/package.json, client/package.json, client/src/lib/api.js, client/src/components/{Sidebar,dashboard/BalanceHero,dashboard/QuickAdd,dashboard/FilterPanel,ui/Modal,ui/EmojiPicker}.jsx, client/src/pages/{AddAccount,AddEntry,Categories,Entries}.jsx, artifacts/03-SAD.md, artifacts/06-runbook.md.

Effort scale (bands, not hours): XS = one small file, isolated, hours-scale. S = single component/endpoint extension, contained, established pattern. M = touches schema + API + UI together, but follows a pattern already present in the codebase. L = new subsystem — multiple new files/components, real design work, no existing pattern to lean on. XL = new architecture or infra, high uncertainty, effectively its own epic.

Two load-bearing findings that affect several rows below, found by direct inspection, not assumed from the SAD: 1. The SAD’s stated data-layer decision (better-sqlite3) is not what’s actually running. server/server.js → require('./db/schema') → server/db/schema.js uses the sqlite3 package (async, callback-style, db.serialize()), not better-sqlite3. The only file using better-sqlite3 is server/schema.js — the orphan already flagged as dead code in US-30. Both packages are listed in server/package.json, so this wasn’t visible from the SAD or package.json alone; it only shows up by tracing the actual require graph, which I did (server.js:7, system.js:12, entries.js:14, queries.js:1 all resolve to db/schema.js, confirmed by grep — nothing requires the root server/schema.js). This matters for every story below touching atomic writes (US-15, US-05) and for the cloud migration epic’s data-layer sizing. 2. client/src/lib/api.js hardcodes the app passphrase in source (const PASSPHRASE = 'pondo-app-secret'), not stored in sessionStorage and prompted per the SAD §5.1 description. Today’s “auth” is effectively a shared constant baked into the client bundle. This is a bigger gap than the SAD documents and is the real starting point for any multi-user auth work (US-22, cloud epic).

Also found, materially lowering three stories’ effort: EmojiPicker.jsx (icon-grid picker) and a native color-swatch input are already fully wired into Categories.jsx (create + edit forms, writing to the existing icon/color columns) and into AddAccount.jsx (emoji field, accounts.emoji column already in schema, already rendered in AddEntry.jsx and FilterPanel.jsx dropdowns). US-10 and US-12 are effectively already shipped — verify against AC, don’t rebuild.

### 7.1 Effort table

| ID | Components touched | Effort | Risk | Scope (confirmed) | Notes |
| --- | --- | --- | --- | --- | --- |
| US-01 | BalanceHero.jsx (exists, live on dashboard), dashboard.js route, getDashboardKPIs in queries.js | S | Low–Medium | Minor | Hero card UI is already built and shipping. Real work: getDashboardKPIs’s total_balance currently adds Credit’s and Borrowed’s balances instead of subtracting them (both liability types are lumped into the same += branch as Debit/Invest) — a genuine sign bug relative to the AC’s Net Worth formula. Fix touches shared aggregation logic with several consumers; regression-check KpiCard too. Then wire US-02 masking once it exists. |
| US-02 | New toggle component, new client-side preference (localStorage or settings key), redaction styling across KpiCard, BalanceHero, Entries.jsx, Accounts.jsx | S | Low | Minor | No masking infra exists at all today (grepped — zero hits). Mechanically simple (one boolean, one CSS utility) but fans out across every money-display component; a11y AC (D-14) adds contrast/touch-target verification. |
| US-03 | New endpoint (accounts.js or entries.js), new “Balance Adjustment” system category, small modal UI | S | Low–Medium | Minor | Straightforward given existing entry-creation path is reusable. Should be built with next(error) from day one, not the local try/catch pattern US-29 is fixing elsewhere in this same file. |
| US-04 | Schema (entries.is_pending), ~6 separate hand-written SQL aggregation functions in queries.js (getDashboardKPIs, getDashboardAccounts, getExpenseBreakdown, getIncomeBreakdown, getAccountBalance, getAccounts balance-sort branch), 3 entry forms, list badge | M | Medium | Minor (confirmed, but see note) | queries.js has no shared balance module — every aggregation function repeats its own inline SQL (confirmed by direct read, ~750 lines, zero abstraction). Adding “exclude pending” correctly means touching all ~6-8 call sites individually; miss one and a pending entry silently counts somewhere. The review’s “Minor” label undersells this duplication risk — sizing as M to reflect it. |
| US-05 | Schema (deleted_at on accounts + entries), accounts.js delete (currently hard DELETE with reassign/cascade resolution — logic must change under soft-delete), entries.js delete, all ~10 read/aggregation call sites need an exclusion filter, new Recycle Bin page, retention-window purge job (no scheduler infra exists — needs a setInterval/tick in server.js) | L | Medium–High | Major (overriding review’s Minor tag) | Genuinely bigger than “quick win”: touches the same duplicated-SQL surface as US-04 but on both delete AND every read path, plus accounts.js’s existing reassign/cascade resolution flow has to be rethought against soft-deleted entries, plus new scheduled-purge infra that doesn’t exist today. Sliced below. |
| US-06 | Sidebar.jsx (desktop-only today, confirmed — no responsive nav logic at all), Layout.jsx, new BottomNav.jsx | M | Low–Medium | Major | New component but the 5 nav items are already defined and reusable from Sidebar.jsx. Risk is breadth (touches the global layout shell every page renders through), not depth. |
| US-07 | New FloatingActionButton.jsx, Layout.jsx wiring, routes to existing AddEntry.jsx page (router navigation, not a modal — confirmed, AddEntry is a full page today) | XS–S | Low | Minor | Isolated new component, clear target to wire to. |
| US-08 | Entries.jsx (table + FilterPanel only today, no calendar view), new CalendarGrid component, date-fns already a dependency (usable) | L | Medium | Major | Real friction found: Entries.jsx today paginates server-side at 10/page (GET /api/entries?page=&per_page=); a month grid needs all of a month’s entries client-side, which conflicts with that pagination model. Either a new unpaginated date-range fetch or a new server aggregation endpoint is needed — not just a new component. |
| US-09 | Entries.jsx, reuses existing ExpenseChart.jsx/IncomeChart.jsx (Recharts, already built for the dashboard) | S | Low | Minor | Chart components already exist and are directly reusable for the “Stats” sub-view. |
| US-10 | Categories.jsx, EmojiPicker.jsx, native <input type=color> | XS | Low | Minor | Already built and wired (confirmed by direct read of Categories.jsx lines 147-156, 327-336) — icon picker + color swatch both write to icon/color columns in create AND edit forms today. This is verification-and-AC-check work, not a build. |
| US-11 | New shared IconBadge component, contrast-check utility, Entries.jsx/RecentEntries.jsx/Categories.jsx row rendering | S | Low–Medium | Minor | The AC’s ≥3:1 contrast requirement against user-chosen colors needs a small real contrast-computation utility (not pure CSS) — a small but genuine algorithmic piece. |
| US-12 | AddAccount.jsx, EmojiPicker.jsx, accounts.emoji column | XS | Low | Minor | Already built and wired (confirmed — AddAccount.jsx imports and uses EmojiPicker, emoji is a real column already populated and rendered in AddEntry.jsx/FilterPanel.jsx dropdowns). Same as US-10 — verify, don’t rebuild. |
| US-13 | Schema (self-referencing parent_category_id FK on categories), categories.js CRUD, entries.js validation, category dropdown UI (grouped/nested), report filter | M | Low–Medium | Minor (confirmed, on the high end) | Self-referencing FK + entry-form dropdown restructuring + an independently filterable report view is more than most of this codebase’s other “Minor” items — flagging the effort is at the top of that band. |
| US-14 | New tags + entry_tags tables (genuinely new schema surface, not a column), new tag endpoints, autocomplete UI, new dashboard aggregation query for the tag-filtered report | L | Medium | Major (overriding review’s Minor tag) | A new many-to-many schema + autocomplete + a dedicated report view (meaning a new dashboard.js aggregation, same pattern-weight as the existing category-breakdown queries) is a small feature epic, not a quick win. Sliced below. |
| US-15 | Schema (entries.type CHECK constraint is ('income','expense') only today — SQLite can’t ALTER a CHECK constraint without a table rebuild), atomic dual-balance write | L | Medium–High | Major | Two real risks found: (a) adding a 'transfer' type requires a SQLite table-rebuild migration on the live pondo.db, or a paired-entry model (transfer_group_id) as a lower-risk alternative; (b) atomicity — the live driver is sqlite3 (async callbacks, confirmed above), which has no built-in synchronous transaction helper the way better-sqlite3 (the orphan) does. Manual BEGIN/COMMIT over callback chains is more error-prone than the SAD’s assumed stack implies. |
| US-16 | New recurrences table, scheduler (no scheduler infra exists today — needs a server-tick check), new UI (sub-modes, archived list), entry-creation integration | XL | Medium–High | Major | Confirmed Major. Sliced below — largest non-cloud story in the backlog. |
| US-17 | New budgets table, new CRUD API, dashboard progress-ring component (Recharts available, no existing progress-ring pattern) | L | Medium | Major | Sliced below. |
| US-18 | New file-upload handling (no multer or any multipart middleware in server/package.json — confirmed), new CSV-parsing dependency (none present), column-mapping UI, duplicate-aware preview | XL | Medium–High | Major | FR-24 in the SAD explicitly states “no duplicate detection” exists anywhere in the app today — the dedup heuristic this story needs is being built from zero, not extended. Sliced below. |
| US-19 | New goals table, new CRUD API, new UI (creation, contribution tracking, progress bar) | L | Low–Medium | Major | Explicitly isolated from Invest’s balance formulas per its own AC — no risk of regressing existing account-type logic. Sliced below. |
| US-20 | New counterparty field on entries (nullable, lent/borrowed-only), new per-counterparty aggregation query, entry-form conditional field, account-detail breakdown UI | M | Low–Medium | Major (confirmed, on the low end) | Smaller than most Majors in this group: the Lent/Borrowed balance-formula pattern this needs to reuse (Pattern B, queries.js’s existing case 'credit': case 'lent': block) already exists in code and is directly extensible with a GROUP BY counterparty. |
| US-21 | New currency column + FX-rate cache table, every one of queries.js’s ~10 raw-SQL aggregation functions (conversion can’t happen in pure SQL once a live/cached rate is involved — becomes app-layer JS), FX-provider integration | XL | Medium–High | Major | One of the most invasive stories in the backlog precisely because it can’t stay in SQL — every balance/KPI touch-point becomes fetch-then-convert. Correctly low-priority (P3). Spike needed on FX-rate provider + refresh/caching cadence before this can be sized further than “XL, invasive.” |
| US-22 | Full new multi-user auth subsystem + per-member/per-account visibility layer | XL | High | Major | Blocked entirely on the cloud migration epic (§7.2) landing its auth slice. Not buildable against today’s single hardcoded-passphrase model at any effort band. See §7.2 for what specifically unblocks it. |
| US-23 | Is the cloud migration itself | = epic | — | Major | Not separately sizable — cross-device sync is the direct product of the cloud migration epic shipping, not an additional feature on top of it. See §7.2. |
| US-24 | No existing code at all (SAD §5.6 is a placeholder sketch only: POST /api/entries/suggest-category, never implemented) | XL | High | Major | Three bundled sub-capabilities, each independently sizable. Sliced below. The auto-categorization slice is the one exception that does not strictly require the cloud epic — see slice notes. |
| US-25 | No scheduler, no push infra, no service worker; self-hosted localhost can’t do real push without HTTPS/public reachability | L | Medium–High | Major | Sliced below — the local in-app nudge slice ships independently of the cloud epic; the real push-notification slice does not. |
| US-27 | New app_events table, 3 write hooks | S | Low | Minor | Small, additive, no existing behavior touched. |
| US-28 | New app_errors table, error-handler.js (24 lines, already centralized — confirmed by direct read) | XS–S | Low | Minor | Very contained; error-handler.js is already the single funnel point, just needs one INSERT added. |
| US-29 | accounts.js, categories.js (5 handlers each, confirmed by direct read — both currently do local try/catch → res.status(500).json({error: error.message}), bypassing errorHandler entirely) | S | Low | Minor | Mechanical, pattern-matching fix — entries.js, dashboard.js, system.js already show the target next(error) pattern in the same codebase, confirmed by direct read. Well-defined, fast. |
| US-30 | server/schema.js (confirmed orphan — grepped the full require graph; nothing requires the root file, only db/schema.js), server/database.sqlite | XS | Low | Minor | Confirmed dead code, safe to delete/quarantine. Recommend this lands before any cloud-migration data-export work — see §7.2 risk notes. |
| US-31 | system.js PUT /api/settings (last_used_account_id.toString() with no parseInt guard, confirmed) | XS | Low | Minor | One defensive parseInt(..., 10) call. |
| US-32 | server/package.json (jest is referenced in the test script but not installed as a devDependency — confirmed), zero real test files exist (Glob found only node_modules matches) | M | Low–Medium | Minor (confirmed, but see note) | Starting from true zero test infrastructure (not even jest installed) — the review’s “Minor” undersells the setup cost even though the AC scope itself (documented failure classes only) is appropriately contained. |
| US-33 | New settings-row component | S | Low | Minor | Standard design-system addition. |
| US-34 | Modal.jsx (confirmed — single fixed layout today: title-left, X-button, optional footer) | XS–S | Low | Minor | Adding a size/behavior variant to an already well-contained, small component. |
| US-35 | New legend component, reused above ExpenseChart.jsx/IncomeChart.jsx (both exist) | XS | Low | Minor |  |
| US-36 | ~5 existing empty-state instances across Dashboard/Entries/Accounts/Categories/Export | S | Low | Minor | Small repeated change, not deep. |
| US-37 | New theming mechanism, accent-color picker, card-density toggle, budget-progress style toggle | L | Medium | Major | Confirmed Major, and the design scanner’s own “heavier-effort” flag holds up under inspection: current code hardcodes Tailwind utility classes like bg-brand-600/text-red-800/bg-green-100 directly in components (confirmed in QuickAdd.jsx, AddEntry.jsx, likely more) rather than through any theme-variable layer. A runtime-switchable accent conflicts with Tailwind’s build-time class generation unless threaded through CSS custom properties — a real refactor, not styling-only. Sliced below. |
| US-38 | No file-upload infra exists (no multer), no static upload serving beyond Vite’s dist assets | M (self-hosted slice) | Low–Medium | Major | Local-disk storage is straightforward and low-risk; the object-storage (cloud) variant is a genuinely different code path, deferred alongside the cloud epic. Sliced below. |
| US-39 | New last_backup_at setting + API wrapper around the runbook’s existing manual cp process, new device-transfer export/import flow | M (local slice) | Low–Medium | Major | The local-snapshot slice is small; the device-transfer flow is the real complexity, and it now has a concrete, already-observed failure mode to guard against — the same machine already produced two divergent SQLite files once (US-30) — so any import flow needs a schema-version validation guard, not a blind file copy. Off-machine slice deferred to the cloud epic. Sliced below. |
| US-40 | New streak/lifetime-stats aggregation query (consecutive-day-streak is a small real algorithm — walking distinct entry dates — not one-line SQL) | S | Low | Minor |  |
| US-41 | New setting key, both the client-side preset logic (SAD §4.5) and dashboard.js’s getDefaultDateRange() (confirmed hardcodes first-of-calendar-month server-side) need to respect the offset | M | Low–Medium | Minor (confirmed, but a real two-sided touch) | Genuinely just date-math, no new architecture — keeping Minor — but it’s a cross-cutting change touching both client preset computation and a server-side default, not a single-file tweak. |
| US-42 | AddEntry.jsx, QuickAdd.jsx, EditEntry.jsx (amount field is a plain type="number" input today, confirmed) | S | Low | Minor | Needs a safe (non-eval) small expression evaluator, applied in ~3 places by pattern. |
| US-43 | New setting key; hardcoded bg-red-100/bg-green-100/etc. Tailwind classes found directly in QuickAdd.jsx and AddEntry.jsx (and near-certainly the dashboard chart/KPI components) | S | Low–Medium | Minor | Still small per-file, but confirmed to fan out across multiple components rather than being a single toggle-point — flagging the fan-out so it isn’t underestimated at sprint-planning time. |

### 7.2 The cloud migration epic — sized as its own prerequisite line item

This is what Gino explicitly asked for: a real plan to get Pondo from its current self-hosted single-user SQLite architecture to a cloud-hosted, multi-device one — not a tag on six stories.

What actually has to change (grounded in the real codebase, not the SAD’s description of it):

- Data layer. The live app runs on the sqlite3 package (async/callback), not better-sqlite3 as the SAD states — confirmed by tracing the full require graph (§7 intro). server/db/queries.js is ~750 lines of raw, duplicated SQL with zero shared balance/query abstraction (confirmed by direct read — every aggregation function repeats its own CASE-logic inline). Whatever cloud target is chosen, this file gets substantially rewritten, not lightly adapted — the SAD’s Tradeoff-1 sketch (“swap better-sqlite3 for pg+knex”) describes a migration path for a driver that isn’t actually the one running today.

- Auth model. Today’s “auth” is a single passphrase hardcoded as a constant in client/src/lib/api.js (confirmed), checked against one bcrypt hash in a settings row server-side. Real multi-user auth — user table, session/JWT or magic-link, per-user identity, invite mechanism — is being built from zero, not extended.

- Data migration. pondo.db (real, active) already has a documented history of silently diverging from a second file (server/database.sqlite, US-30) on this exact machine — direct evidence the schema-drift risk is not theoretical here. Any migration script needs a schema-version guard and a tested rollback, and US-30 should land first as cheap insurance.

- Deployment/ops. artifacts/06-runbook.md is written entirely for Windows-desktop/localhost: start via npm start, stop via Ctrl+C, backup via manual cp, “monitoring” via reading the terminal (confirmed — error-handler.js only ever does console.error, no log aggregation exists). None of this transfers to a cloud target — secrets management, managed backups, real monitoring, and a deploy process all need to be built, not just re-pointed. Useful head start found: the runbook’s own §11 already sketches two candidate targets — Cloudflare Pages+Workers+D1 (devops’s own rough call: “Medium” effort, Express→Workers runtime change) and Cloudflare Pages+VPS (devops’s own rough call: “Low” effort, SQLite stays as-is). These are early estimates from devops, not a committed decision — worth a short spike to pressure-test D1-compatibility specifically against the current sqlite3-callback code before committing.

Effort band: XL. Risk: High.

Risk drivers, all concrete (not generic “migrations are risky”): - The SAD-vs-reality driver mismatch (finding #1 above) means the documented migration path assumes the wrong starting point; a fresh trace of the require graph (already done here) needs to inform whichever target is chosen. - The already-observed divergent-database bug (US-30) shows this exact codebase has silently drifted once before — a real, not hypothetical, precedent for what goes wrong in an unguarded data migration. - The hardcoded-passphrase-in-source auth model provides no real security boundary once reachable over the public internet — shipping to a cloud target before this is fixed is a genuine exposure, not just a UX gap.

Slices:

| Slice | Scope | Effort |
| --- | --- | --- |
| 1. Pre-migration hygiene | Land US-30 (quarantine the orphan schema/DB) and formally confirm+document the real driver in use (sqlite3, not better-sqlite3) before anything else touches the data layer | M |
| 2. Hosting-target decision | Spike: Cloudflare Pages+Workers+D1 vs. Pages+VPS vs. a third option (managed Postgres, not in the runbook’s current menu) — specifically pressure-test D1’s client-API compatibility against the current callback-style queries.js | Spike |
| 3. Multi-user auth subsystem | User table, session/JWT (or magic-link) auth, full replacement of the hardcoded PASSPHRASE constant in client/src/lib/api.js — the single largest sub-piece, and the true prerequisite for US-22 | L |
| 4. Data-access layer migration | Rewrite db/queries.js against the new driver/client library, whichever target is chosen | M |
| 5. Data migration script | pondo.db → cloud target, with a schema-version guard (reusing the validation approach from US-39’s device-transfer slice) and a tested rollback | M |
| 6. Ops/deployment rework | Replace the Windows-desktop/Ctrl+C/manual-cp runbook with real deploy, secrets, backup, and monitoring for the chosen target | S |

What it unlocks vs. what can ship independently today:

| Story | Needs the epic? | Detail |
| --- | --- | --- |
| US-22 (household sharing) | Yes, fully blocked | Needs Slice 3 (multi-user auth) specifically — no partial path on current architecture. |
| US-23 (cross-device sync) | Yes — is the epic | Not a separate feature; cross-device sync is what a successful cloud migration is. |
| F-20 (native widget) | No — different blocker entirely | Blocked on a native mobile app shell existing at all (per Gino’s decision, §4), unrelated to hosting. Do not sequence behind the cloud epic; it’s parked on a separate axis. Not sized as web work — see below. |
| US-24 (AI-assisted entry) | Partially | The auto-categorization suggestion slice (server calls an outbound API, stays self-hosted, just needs an API key + outbound internet) could ship on current architecture without waiting for the epic — NFR-12 only promises no inbound cloud dependency. OCR and voice slices are heavier and more naturally sequenced after. |
| US-25 (reminders) | Partially | An in-app/same-session nudge (no push infra) ships independently today. Real push-while-app-closed needs HTTPS + public reachability, i.e. the epic. |
| US-39 (off-machine backup sub-scope) | Yes | Off-machine backup by definition needs a remote destination the epic provides. |

### 7.3 De-scoped / deferred items — not sized

- US-26 (named Ledgers): De-scoped per Gino’s 2026-07-12 decision in favor of US-22. Recorded in §2 for history; not sized here per instruction — it existed, was evaluated, was decided against.

- F-20 (home-screen widget / iOS Live Activity): Per Gino’s 2026-07-12 decision, kept in the backlog as an explicit future bold bet, contingent on a native mobile app existing. Not sized as near-term web work against the current React/Tailwind stack — there is no meaningful “effort band” to assign until the native-app-shell question (a separate, bigger product decision than hosting) is resolved. Prerequisite: native client existence, itself undecided and unsized.

### 7.4 Summary

- Stories sized: 41 of 43 Keep stories carry a real effort band (US-26 de-scoped, F-20 deferred-not-sized, per §7.3). US-23 is noted as structurally identical to the cloud epic rather than independently banded.

- Scope overrides from S1’s Major/Minor tags, based on code evidence: US-05 (Minor → Major, soft-delete touches ~10 duplicated query call sites + new purge infra) and US-14 (Minor → Major, new M:N schema + dedicated report view). All other Major/Minor tags confirmed as-is.

- Already-shipped findings: US-10 and US-12 are effectively built today (icon/color pickers confirmed wired end-to-end) — reclassify as verify-only, XS, not build work.

- Real bugs found, not just gaps: US-01’s underlying total_balance formula currently adds Credit/Borrowed liabilities instead of subtracting them (sign error); US-29’s premise (accounts.js/categories.js bypass the central error handler) and US-30’s premise (orphaned server/schema.js writing a second live database) are both fully confirmed by direct code trace, not inference.

- Spike-needed flags (effort not guessed): US-21 (FX-rate provider/caching strategy), US-24 (OCR/voice/categorization vendor selection), US-37 (theming mechanism — CSS custom properties vs. alternative), and the cloud epic’s own hosting-target decision (Slice 2).

- Cloud migration epic: XL band, High risk — sized as its own prerequisite line item per Gino’s request, not folded into any single story. Unlocks US-22 fully, is definitionally what US-23 is, and partially unlocks US-24/US-25 (their heavier slices only); US-39’s off-machine sub-scope is fully gated on it. F-20 is blocked on a separate, unrelated axis (native app existence) and should not be sequenced behind this epic.

Prepared by recon-po · 2026-07-11 · 52 ideas triaged: 43 Keep (39 fully independent + 4 in Group A2, together representing 43 anchor ideas plus 6 more ideas absorbed into them), 8 Kill/Absorb recommendations (2 kill, 6 absorb), 2 Needs-Gino’s-input items, plus 2 items flagged directly outside the triage tables (§6). Awaiting APPROVE S1 / REJECT S1: <notes>.

Feasibility sizing appended by recon-feasibility · 2026-07-12 · post-S1, against the real codebase and Gino’s two 2026-07-12 follow-up decisions (F-20 deferred, US-22 selected over US-26) plus his cloud-hosting migration request.